# SemanticOS — Unified Enterprise & Competitive Readiness Tasklist

Objective: Transform SemanticOS from an Enterprise MVP into a production-grade, Zebrium-competitive observability platform — privacy-first, zero-cost, and architecturally equivalent to the industry giants.

Rule: Each task is atomic and sequentially ordered with no overlapping dependencies. Complete top-to-bottom.

## Phase 1: Core Backend Hardening (Tasks 1–8)

Goal: Make the Python backend bulletproof, testable, and production-safe.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 1 | Structured logging with correlation IDs | Replace ad-hoc logger calls with denoiser.logging. Attach a unique request_id (UUID) to every API request for end-to-end tracing. | api/main.py, logging.py |
| 2 | Pydantic input validation | Replace raw dict request bodies with strongly-typed Pydantic BaseModel classes for /analyze, /settings, /ingest. | api/main.py, new: api/schemas.py |
| 3 | Global exception handler middleware | Catch all unhandled errors, log with correlation ID, return clean {"error": "...", "request_id": "..."} instead of raw 500 tracebacks. | api/main.py |
| 4 | Rate limiting on /ingest | Install slowapi, apply 100 req/min per IP to prevent misconfigured FluentBit agents from flooding the server. | api/main.py, pyproject.toml |
| 5 | PostgreSQL migration | Update SQLAlchemy DATABASE_URL to support both SQLite (dev) and PostgreSQL (prod). Add psycopg2-binary. | storage/db.py, pyproject.toml, .env |
| 6 | Alembic database migrations | Initialize Alembic, create initial migration from current models. Version all schema changes. | New: alembic/, alembic.ini |
| 7 | Unit tests for analysis pipeline | Pytest tests for LogReader, Normalizer, HDBSCANClusterer.fit_predict(), PII Redactor. Target 80%+ coverage. | New: tests/test_ingestion.py, tests/test_clustering.py, tests/test_redaction.py |
| 8 | Integration tests for API endpoints | Using httpx.AsyncClient, test every endpoint and assert correct status codes and response shapes. | New: tests/test_api.py |

## Phase 2: Cross-Service Causal Correlation (Tasks 9–13)

Goal: Automatically detect causal chains across multiple services — the #1 feature gap vs Zebrium.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 9 | Universal timestamp extractor | Create a TimestampExtractor that parses ISO 8601, Unix epoch, syslog, AWS CloudWatch, and Docker compose timestamp formats into UTC epoch milliseconds. | New: preprocessing/timestamp.py |
| 10 | Multi-source batch analysis | Extend /analyze to accept sources: List[str]. Ingest all sources into a single Polars DataFrame with a source_label column, then cluster together. | api/main.py, api/schemas.py |
| 11 | Temporal proximity causal scorer | After clustering, compare cluster pairs across different sources. If they spike within a 500ms window, assign a causal correlation score. | New: detection/causal_scorer.py |
| 12 | Service topology graph UI | Build /app/topology page with an interactive force-directed graph (react-flow) showing services as nodes and causal links as weighted edges. Clicking an edge shows correlated clusters side-by-side. | New: web/src/app/app/topology/page.tsx |
| 13 | LLM causal chain narration | Feed correlated cluster pairs to the LLM: “Service A errored at T1, Service B errored at T1+200ms. Explain the causal chain.” Output: plain-English forensic narrative. | intelligence/llm.py |

## Phase 3: System Telemetry & Auto-Metrics (Tasks 14–17)

Goal: Capture host-level metrics automatically — closing the APM gap vs Datadog.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 14 | psutil system metrics collector | Background agent collecting CPU, memory, disk I/O, network drops every 5s. Writes structured JSON to data/metrics_stream.jsonl. | New: telemetry/metrics_collector.py, pyproject.toml |
| 15 | Metrics correlation engine | During analysis, load the metrics stream alongside log clusters. For each incident cluster, find the ±30s metrics window and attach context (e.g., “CPU at 98%”). | New: detection/metrics_correlator.py |
| 16 | Dashboard system vitals panel | Add real-time sparkline charts for CPU, Memory, Disk I/O, and Network to the Command Center dashboard. | web/src/app/app/page.tsx |
| 17 | eBPF kernel tracing (Linux-only, optional) | Use bcc/bpftrace to capture TCP retransmits, DNS latency, OOM kills. Write as structured events into the ingestion pipeline. Requires root. | New: telemetry/ebpf_collector.py |

## Phase 4: Storage, Data Lifecycle & Distributed Scale (Tasks 35–40)

Goal: Handle petabyte-scale log volumes — closing the infrastructure gap vs Splunk.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 35 | S3/MinIO object storage | Replace local data/ with S3-compatible object store. boto3 for AWS, minio client for self-hosted. Infinite scale at $0.023/GB/month. | New: storage/object_store.py, api/main.py |
| 36 | Wire S3 into retention scheduler | Compress logs older than 7 days → upload to S3 → delete local. Add Storage section to Settings page. | api/scheduler.py, web/src/app/app/settings/page.tsx |
| 37 | Log file rotation | Auto-rotate live_stream.log at 100MB. Rename to live_stream_<timestamp>.log, create fresh file. Old files archived by S3. | api/main.py |
| 38 | Persistent vector database (LanceDB) | Store all embeddings persistently instead of discarding after analysis. Enables semantic search across all historical logs. | New: storage/vector_store.py, modify clustering pipeline |
| 39 | Redis/Celery async job queue | Replace synchronous /analyze with async jobs. API submits to Redis, workers process independently. Horizontal scaling. | New: workers/analysis_worker.py, api/main.py, pyproject.toml |
| 40 | ClickHouse integration (advanced) | Columnar analytics DB for billion-row SQL queries in seconds. All ingested logs dual-written to ClickHouse. Replaces Splunk’s search. | New: storage/clickhouse_store.py, pyproject.toml |

## Phase 5: Containerization & Deployment (Tasks 41–45)

Goal: Deployable anywhere with a single command.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 41 | Backend Dockerfile | Multi-stage: build deps with uv, copy to slim image. gunicorn + uvicorn workers. Port 8000. | New: Dockerfile |
| 42 | Frontend Dockerfile | Multi-stage: npm run build → next start. Port 3000. | New: web/Dockerfile |
| 43 | docker-compose.yml | 4 services: api, web, db (PostgreSQL), redis. Health checks, volumes, shared network. | New: docker-compose.yml |
| 44 | HTTPS with Nginx reverse proxy | Add nginx service to compose. TLS termination. Self-signed certs for dev, real certs for prod. | New: nginx/nginx.conf, docker-compose.yml |
| 45 | Redis pub/sub for WebSocket scaling | Replace in-process WebSocket with Redis pub/sub channel. /ingest publishes, all WS connections subscribe. Enables horizontal API scaling. | api/main.py, pyproject.toml |

## Phase 6: Authentication & Authorization (Tasks 18–25)

Goal: Lock down the platform so only authorized users can access it.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 18 | User model and password hashing | SQLAlchemy User model with id, email, hashed_password, role (ADMIN/ANALYST/VIEWER). Use passlib[bcrypt]. Seed script for first admin. | storage/db.py, new: api/auth.py |
| 19 | JWT authentication | Install python-jose[cryptography]. Create /auth/login and /auth/me endpoints. Build a get_current_user FastAPI dependency. | api/auth.py, api/main.py, pyproject.toml |
| 20 | Protect all API routes | Apply get_current_user to every endpoint except /health and /auth/login. /ingest accepts JWT or static API key. | api/main.py |
| 21 | Role-based access control (RBAC) | require_role() dependency. VIEWER=read-only, ANALYST=resolve incidents, ADMIN=delete/settings/users. 403 for unauthorized. | api/auth.py, api/main.py |
| 22 | Login page | New /login route with email/password fields. Store JWT in localStorage, redirect to /app. Match dark glassmorphic theme. | New: web/src/app/login/page.tsx |
| 23 | Auth token in all API calls | Update api.ts to attach Authorization: Bearer header. Add global 401 interceptor → redirect to /login. | web/src/lib/api.ts |
| 24 | Route guard | AuthProvider context that checks for valid JWT on mount. Wrap /app layout. | New: web/src/context/AuthContext.tsx, web/src/app/app/layout.tsx |
| 25 | User management page (Admin) | New /app/users page: list users, create new users with role, deactivate. Sidebar link. | New: web/src/app/app/users/page.tsx |

## Phase 7: Audit Trail & Compliance (Tasks 31–34)

Goal: Meet SOC2 and enterprise compliance requirements.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 31 | AuditLog database model | Table: id, user_id, action, resource_type, resource_id, details (JSON), ip_address, timestamp. | storage/db.py |
| 32 | Audit logging middleware | Auto-write AuditLog entry for every mutating action (POST/PUT/DELETE) with authenticated user info. | api/main.py, new: api/audit.py |
| 33 | Audit log viewer (Admin) | New /app/audit page: searchable, filterable table. Filters by user, action type, date range. | New: web/src/app/app/audit/page.tsx |
| 34 | Data retention policy | Background task (APScheduler) deleting old AnalysisRun and AuditLog records past retention_days. | api/main.py, new: api/scheduler.py |

## Phase 8: CI/CD & Quality Gates (Tasks 46–49)

Goal: Automated testing and deployment on every git push.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 46 | GitHub Actions CI pipeline | On push/PR: install deps → pytest with coverage → ruff linter → fail if coverage <80%. | New: .github/workflows/ci.yml |
| 47 | Frontend linting & type-checking | Extend CI: npx tsc --noEmit + npx eslint .. Fail on errors. | .github/workflows/ci.yml |
| 48 | Docker image build & push | On merge to main: build both images, tag with git SHA, push to ghcr.io. | .github/workflows/ci.yml |
| 49 | Kubernetes Helm chart | Templates: Deployment, Service, Ingress (TLS), ConfigMap, Secret, PVC. | New: deploy/helm/semanticos/ |

## Phase 9: Alerting & Notifications (Tasks 26–30)

Goal: Push critical incidents automatically — don’t wait for dashboard checks.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 26 | Wire Slack webhook to analysis | Connect existing SlackNotifier to /analyze. Auto-send formatted Block Kit message when impact_score > 0.7. | api/main.py, integrations/slack.py |
| 27 | Slack webhook config UI | Add Slack Webhook URL input to Settings page with “Test Notification” button. | web/src/app/app/settings/page.tsx |
| 28 | Email alerting via SMTP | EmailNotifier class sending HTML incident alerts. Trigger alongside Slack. | New: integrations/email.py, api/main.py |
| 29 | PagerDuty integration | PagerDutyNotifier using Events API v2 for CRITICAL severity incidents. | New: integrations/pagerduty.py, api/main.py |
| 30 | Alerts history page | New /app/alerts showing chronological log of every sent notification with status/timestamp. New AlertLog DB table. | New: web/src/app/app/alerts/page.tsx, storage/db.py |

## Phase 10: Dashboard Polish & Advanced UX (Tasks 50–55)

Goal: Premium UI/UX to rival commercial observability platforms.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 50 | Dark/light theme toggle | ThemeProvider context + sun/moon toggle in header. CSS variables for both modes. | New: web/src/context/ThemeContext.tsx, globals.css |
| 51 | Keyboard shortcuts | Cmd+K command palette, Cmd+R new analysis, Cmd+L Live Pulse, Escape close modals. | web/src/app/app/layout.tsx |
| 52 | Toast notifications | Replace all alert() with react-hot-toast. Success/error toasts for all actions. | All frontend pages |
| 53 | Loading skeletons | Animated shimmer placeholders while data loads instead of blank space. | All frontend pages |
| 54 | Responsive mobile layout | Sidebar collapses to hamburger menu on <768px. Tables become scrollable card lists. | web/src/app/app/layout.tsx, all pages |
| 55 | Onboarding wizard | Step-by-step guide for first-time users: upload → analyze → review. Stored in localStorage. | New: web/src/components/OnboardingWizard.tsx |

## Phase 11: Documentation & Launch (Tasks 56–60)

Goal: Open-source release ready.

| # | Task | Description | Files Affected |
| --- | --- | --- | --- |
| 56 | Comprehensive README.md | Banner image, feature screenshots, Mermaid architecture diagram, quick start (Docker + manual), API reference, env var reference. | README.md |
| 57 | Swagger API documentation | Ensure all endpoints have docstrings, request/response examples, and tags. Verify /docs page is clean. | api/main.py, api/schemas.py |
| 58 | Demo video / GIF | 60-second recording: upload → analyze → Command Center → drill-down → resolve. Export as GIF for README. | New: docs/demo.gif |
| 59 | CONTRIBUTING.md & CODE_OF_CONDUCT.md | Dev setup guide, branch naming, PR template, code style rules. Standard code of conduct. | New: CONTRIBUTING.md, CODE_OF_CONDUCT.md |
| 60 | LICENSE file | MIT or Apache 2.0 license. | New: LICENSE |

## Master Summary

| Phase | Tasks | Focus | Est. Effort |
| --- | --- | --- | --- |
| 1. Backend Hardening | 1–8 | Testing, validation, PostgreSQL | 4 days |
| 2. Causal Correlation | 9–13 | Multi-source forensics, topology graph | 6.5 days |
| 3. System Telemetry | 14–17 | Metrics collection, eBPF, dashboard vitals | 4-9 days |
| 4. Scale & Storage | 35–40 | S3, LanceDB vectors, Redis/Celery, ClickHouse | 6-11 days |
| 5. Containerization | 41–45 | Docker, Nginx, Redis pub/sub | 4 days |
| 6. Auth & RBAC | 18–25 | JWT login, roles, user management | 5 days |
| 7. Audit & Compliance | 31–34 | Audit trail, SOC2 readiness, retention | 3 days |
| 8. CI/CD | 46–49 | GitHub Actions, Helm charts | 3 days |
| 9. Alerting | 26–30 | Slack, Email, PagerDuty, alert history | 3 days |
| 10. Dashboard Polish | 50–55 | Theme, shortcuts, toasts, mobile, onboarding | 4 days |
| 11. Docs & Launch | 56–60 | README, Swagger, demo, license | 3 days |
| Total | 60 tasks |  | ~45-55 days |

Recommended fast-track: Phase 1 → Phase 2 → Phase 3 → Phase 5 → Phase 6 → Phase 11 gives you a deployable, differentiated, secure product with documentation in ~27 days.